Studio Practice - Assessment task 04 – Studio Project

Project Brief Proposal

Student Name	Joseph Myers
Project Title	Space Conquest
Discipline	Programming
Creative Overview	Space exploration game. Retake planets. Boss at the end of each planet. Final space boss after all planets retaken. / Gameplay: SHMUP (Shoot 'em up) space combat. Combat on planets. / Plot: Last human alive. Sets out to take back Alpha Centuri, Pollux, Formalhaut, Kepler, Tres, Cetus, Pyxis.
Technical Overview	Coding for RPG leveling system, space combat/movement, and planet combat/movement. Usage of multiple classes/forms. Universal values.
Personal Development Overview	Learning coding for combat in an rpg and shmup styles. Learning coding for movement in space and rpg style. Learning the use of multiple forms in visual studio. / Some difficulty may be had when it comes to movement and combat as most of the coding would be new to me.

Project Timeline

Week 1	Gather Assets
Week 2	Ready assets for use
Week 3	Begin coding main menu
Week 4	Finish main menu, begin intro sequence/selections
Week 5	Finish intro sequence/selections, begin space exploration segment
Week 6	Start first planet, continue space segment
TERM	Start second planet, continue space segment
BREAK	Start third planet, continue space segment
Week 7	Start fourth planet, continue space segment
Week 8	Start fifth planet, continue space segment
Week 9	Start sixth planet, continue space segment
Week 10	Start seventh planet, continue space segment
Week 11	Start eighth planet, continue space segment
Week 12	Finalise planets, finalise space segment (final boss)
Week 13	Finalise upgrade system, final sequence
Week 14	Finalise entire program, optimise