By:
Joseph Myers

---
Progress
- Main menu
- Ship color selection
- Intro sequence
- Space "navigation"
- Landing on planets

---
Successes
Ship movement

---
Failures
Unity

---
Project Timeline
Week 1
Gather Assets
Week 2
Ready assets for use
Week 3
Begin coding main menu
Week 4
Finish main menu, begin intro sequence/selections
Week 5
Finish intro sequence/selections, begin space exploration segment
Week 6
Start first planet, continue space segment
TERM BREAK Week 1
Start second planet, continue space segment
TERM BREAK WEEK 1
Start third planet, continue space segment

---
Project Timeline
Week 7
Start fourth planet, continue space segment
Week 8
Start fifth planet, continue space segment
Week 9
Start sixth planet, continue space segment
Week 10
Start seventh planet, continue space segment
Week 11
Start eighth planet, continue space segment
Week 12
Finalise planets, finalise space segment (final boss)
Week 13
Finalise upgrade system, final sequence
Week 14
Finalise entire program, optimise